**Analysis Project start date 19th May**

Interview Client

Read Scenario

Create Project (resources Project Libre, Me worker )

Write requirements report (Resources Microsoft word)

End of analysis (milestone) end date 27th May

**Design**

Create user interfaces 27th May

Create Data Dictionary

Create menu structure

Structure chart

Stepwise Refinement (Sudo Code)

Create test plan/test log

End of design (milestone) 1st June

**Coding** 1st June

Write the code (resources Visual Studio)

End of code (milestone) 8th June

**Testing**

Unit tests (password code)

Integration tests (password code and menu)

System tests (Entire Program) 15th June

**Evaluation**

Write report

End of Project(milestone) 20th June

**(Remember everything needed for the project is in the given documentation)**